# ZenThera IO: Project Structure & Development TODO List

## 1. Project Architecture Overview

ZenThera IO will be built as a modern, scalable enterprise SaaS application. The architecture is separated into a frontend Single Page Application (SPA) and a backend microservices-oriented API.

### Technology Stack

- Frontend: React 18, TypeScript, Next.js (App Router), Tailwind CSS, Shadcn UI, Recharts (for data visualization)

- Backend: Python 3.11, FastAPI, PostgreSQL (relational data), TimescaleDB (time-series logs), Redis (caching/queues)

- Infrastructure: Docker, Kubernetes, AWS/GCP

## 2. Frontend Project Structure

zenthera-frontend/
├── public/                 # Static assets (images, icons, fonts)
├── src/
│   ├── app/                # Next.js App Router pages
│   │   ├── (auth)/         # Authentication routes (login, register)
│   │   ├── (dashboard)/    # Main application layout
│   │   │   ├── page.tsx    # Main Dashboard (Credo.ai style)
│   │   │   ├── observability/ # Feature 1: LLM Observability
│   │   │   ├── behavior/   # Feature 2: User Behavior & Friction
│   │   │   ├── compliance/ # Feature 3: AI Ethics & Compliance
│   │   │   └── settings/   # Admin & Integration settings
│   │   ├── layout.tsx      # Root layout
│   │   └── globals.css     # Global styles & Tailwind directives
│   ├── components/         # Reusable UI components
│   │   ├── ui/             # Base components (buttons, inputs, cards - Shadcn)
│   │   ├── layout/         # Layout components (Sidebar, Header, TopNav)
│   │   ├── charts/         # Recharts wrapper components
│   │   └── features/       # Feature-specific components
│   ├── lib/                # Utility functions and helpers
│   │   ├── api.ts          # Axios/Fetch API client configuration
│   │   └── utils.ts        # Common utilities (formatting, etc.)
│   ├── hooks/              # Custom React hooks (useAuth, useMetrics)
│   ├── store/              # State management (Zustand or Redux)
│   └── types/              # TypeScript interfaces and types
├── tailwind.config.js      # Tailwind configuration (colors, themes)
├── tsconfig.json           # TypeScript configuration
└── package.json            # Dependencies

## 3. Backend Project Structure

zenthera-backend/
├── app/
│   ├── api/                # API Routers
│   │   ├── v1/
│   │   │   ├── auth.py     # Authentication endpoints
│   │   │   ├── ingest.py   # High-throughput data ingestion
│   │   │   ├── observability.py # Feature 1 endpoints
│   │   │   ├── behavior.py # Feature 2 endpoints
│   │   │   └── compliance.py # Feature 3 endpoints
│   ├── core/               # Core configuration
│   │   ├── config.py       # Environment variables
│   │   ├── security.py     # JWT, hashing
│   │   └── database.py     # DB connection pooling
│   ├── models/             # SQLAlchemy ORM models
│   │   ├── relational.py   # PostgreSQL models (Users, Projects, Rules)
│   │   └── timeseries.py   # TimescaleDB models (Logs, Events)
│   ├── schemas/            # Pydantic models (Request/Response validation)
│   ├── services/           # Business logic and algorithms
│   │   ├── anomaly_detector.py # Hallucination/Contradiction logic
│   │   ├── friction_analyzer.py # Reprompt loop logic
│   │   └── polaris_engine.py # Compliance checking logic
│   ├── workers/            # Celery/Background tasks
│   │   └── tasks.py        # Async processing tasks
│   └── main.py             # FastAPI application entry point
├── tests/                  # Pytest test suite
├── alembic/                # Database migrations
├── requirements.txt        # Python dependencies
└── Dockerfile              # Container definition

## 4. Development TODO List

### Phase 1: Project Setup & Infrastructure (Week 1)

- ☐ Initialize Next.js frontend project with TypeScript and Tailwind CSS

- ☐ Configure Shadcn UI for base components

- ☐ Set up frontend routing structure (Auth vs Dashboard)

- ☐ Initialize FastAPI backend project

- ☐ Set up PostgreSQL and TimescaleDB databases via Docker Compose

- ☐ Configure SQLAlchemy and Alembic for database migrations

- ☐ Implement JWT authentication flow (Backend + Frontend)

### Phase 2: Core UI & Dashboard Framework (Week 2)

Reference: Credo.ai clean, professional, dark/light theme design - [ ] Design and implement global layout (Sidebar, Header, Breadcrumbs) - [ ] Create base UI components (Cards, Data Tables, Status Badges) - [ ] Implement the Main Executive Dashboard (High-level metrics across all features) - [ ] Set up Recharts for data visualization (Line charts, Bar charts, Heatmaps) - [ ] Implement project/tenant selection dropdown in header

### Phase 3: Feature 1 - LLM Observability Engine (Week 3-4)

- ☐ Backend: Implement /api/v1/ingest endpoint for high-throughput logging

- ☐ Backend: Create TimescaleDB schema for interaction logs

- ☐ Backend: Implement basic anomaly detection service (mocked algorithms initially)

- ☐ Frontend: Build “Interaction Explorer” data table with filtering and pagination

- ☐ Frontend: Build “Interaction Detail View” showing prompt/response with highlighted anomalies

- ☐ Frontend: Create Observability metrics dashboard (Latency, Token usage, Anomaly rates)

### Phase 4: Feature 2 - User Behavior & Friction Analysis (Week 5-6)

- ☐ Backend: Implement client-side event ingestion API

- ☐ Backend: Develop reprompt loop detection algorithm

- ☐ Backend: Create Alert Rules CRUD API and notification service

- ☐ Frontend: Build “Friction Dashboard” showing drop-off rates and frustration signals

- ☐ Frontend: Implement “Session Replay” timeline view

- ☐ Frontend: Build Alert Management console (Active incidents, Rule configuration)

### Phase 5: Feature 3 - AI Ethics & Compliance (Week 7-8)

- ☐ Backend: Implement POLARIS-X compliance engine structure

- ☐ Backend: Create database schema for regulatory frameworks (EU AI Act, NIST)

- ☐ Backend: Implement evidence upload and management API

- ☐ Frontend: Build “Compliance Grid” showing status against specific regulations

- ☐ Frontend: Create Policy/Taxonomy editor interface

- ☐ Frontend: Implement Evidence Management dashboard

### Phase 6: Integration & Polish (Week 9)

- ☐ Connect frontend charts to real backend API data

- ☐ Implement global error handling and loading states

- ☐ Refine UI/UX to match Credo.ai professional standard (spacing, typography, colors)

- ☐ Conduct end-to-end testing of the ingestion pipeline

- ☐ Prepare Docker images for production deployment

## 5. UI Design Guidelines (Credo.ai Inspired)

To achieve the professional SaaS look of Credo.ai, the frontend development must adhere to these guidelines:

- Color Palette:

  - Primary: Deep Navy/Slate (#0f172a) for sidebars and primary buttons

  - Background: Off-white/Light Gray (#f8fafc) for main content area

  - Surface: Pure White (#ffffff) for cards and panels

  - Accents: Electric Blue (#3b82f6) or Emerald (#10b981) for highlights and active states

  - Status: Red (#ef4444) for high risk, Yellow (#f59e0b) for warnings, Green (#10b981) for compliance

- Typography:

  - Use Inter or Inter-like sans-serif fonts

  - Clear hierarchy: Large, bold headers for sections; readable, high-contrast body text

  - Use subtle gray text (#64748b) for secondary information and metadata

- Layout Principles:

  - Card-based UI: Group related information into distinct white cards with subtle shadows

  - Ample whitespace: Do not crowd data; use padding generously (e.g., p-6 or p-8 in Tailwind)

  - Clean tables: Borderless rows, sticky headers, clear status indicators (badges/icons)

- Data Visualization:

  - Avoid overly complex charts; prefer clean line graphs and bar charts

  - Use tooltips on hover to show detailed data points

  - Ensure charts have clear legends and axis labels